Project Planning Phase

Project Planning Template – Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

| Date | 03 October 2026 |
| --- | --- |
| Team ID | ServiceNow IT Procurement Team |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Laptop Request Intake & Validation | USN-1 | As an employee, I can submit a standard laptop request through the ServiceNow catalog with the required details. | 3 | High |  |
| Sprint-1 |  | USN-2 | As the system, I can validate the requester, department, laptop type, and mandatory fields before processing the request. | 3 | High |  |
| Sprint-1 |  | USN-3 | As the requester, I can receive confirmation that my laptop order has been submitted successfully. | 2 | Medium |  |
| Sprint-1 | Approval & Procurement Routing | USN-4 | As the system, I can automatically send eligible laptop requests to the required manager for approval. | 3 | High |  |
| Sprint-1 |  | USN-5 | As the procurement team, I can receive approved requests with the required order information for fulfillment. | 4 | High |  |
| Sprint-1 |  | USN-6 | As the system, I can stop or route rejected requests without creating a procurement order. | 2 | High |  |
| Sprint-1 |  | USN-7 | As the requester, I can see the current status of my laptop request. | 3 | Medium |  |
| Sprint-2 | Flow Designer Automation | USN-8 | As an administrator, I can create a Flow Designer flow that starts automatically when a standard laptop request is submitted. | 3 | High |  |
| Sprint-2 |  | USN-9 | As the system, I can use flow logic to check request conditions and select the correct approval path. | 3 | High |  |
| Sprint-2 |  | USN-10 | As the system, I can create and update procurement tasks automatically after approval. | 3 | High |  |
| Sprint-2 |  | USN-11 | As the procurement team, I can receive automated task notifications with request details and due dates. | 2 | Medium |  |
| Sprint-2 |  | USN-12 | As the system, I can update the request state as it moves through approval, procurement, and fulfillment. | 4 | High |  |
| Sprint-2 |  | USN-13 | As the administrator, I can handle flow exceptions and failed actions with an appropriate error path. | 3 | Medium |  |
| Sprint-2 |  | USN-14 | As the requester, I can receive an automated notification when the order is approved or rejected. | 2 | Medium |  |
| Sprint-3 | Laptop Order Fulfillment & Tracking | USN-15 | As the procurement team, I can assign the approved laptop request to the appropriate fulfillment task. | 3 | High |  |
| Sprint-3 |  | USN-16 | As the fulfillment team, I can record laptop assignment, delivery details, and completion status. | 3 | High |  |
| Sprint-3 |  | USN-17 | As the system, I can notify the requester when the laptop is ready for delivery or collection. | 2 | Medium |  |
| Sprint-3 |  | USN-18 | As the system, I can close the request automatically after successful fulfillment. | 3 | High |  |
| Sprint-3 |  | USN-19 | As an administrator, I can verify that approvals, tasks, notifications, and status updates are logged correctly. | 4 | High |  |
| Sprint-3 |  | USN-20 | As the support team, I can view the complete request history for audit and troubleshooting purposes. | 2 | Medium |  |
| Sprint-3 |  | USN-21 | As the requester, I can receive a final completion notification with the laptop order outcome. | 3 | Medium |  |
| Sprint-4 | Testing, Reporting & Optimization | USN-22 | As a tester, I can test the standard laptop flow for approved, rejected, incomplete, and exception scenarios. | 4 | High |  |
| Sprint-4 |  | USN-23 | As an administrator, I can verify that unauthorized users cannot bypass approval or procurement steps. | 3 | High |  |
| Sprint-4 |  | USN-24 | As a manager, I can view basic metrics such as request volume, approval status, and fulfillment status. | 3 | Medium |  |
| Sprint-4 |  | USN-25 | As the IT team, I can identify manual steps remaining in the laptop-order process and reduce them through automation. | 3 | Medium |  |
| Sprint-4 |  | USN-26 | As an administrator, I can document the Flow Designer configuration and operational procedure. | 2 | Medium |  |
| Sprint-4 |  | USN-27 | As the project team, I can demonstrate the complete laptop-order workflow from request to fulfillment. | 5 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 20 | 10 Oct 2026 |
| Sprint-2 | 20 | 6 Days | 12 Oct 2026 | 17 Oct 2026 | 20 | 17 Oct 2026 |
| Sprint-3 | 20 | 6 Days | 19 Oct 2026 | 24 Oct 2026 | 20 | 24 Oct 2026 |
| Sprint-4 | 20 | 6 Days | 26 Oct 2026 | 31 Oct 2026 | 20 | 31 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burndown chart tracks remaining story points against time. For this project, the planned backlog begins at 80 points and decreases as stories are completed across four sprints.

https://www.servicenow.com/products/itsm/what-is-flow-designer.html

https://www.servicenow.com/products/itsm/what-is-it-service-management.html

Expected Outcome: A consistent, traceable, and efficient laptop-order workflow with clear approvals, automated task creation, timely notifications, and complete request history.

Project Objective: Automate standard laptop procurement in ServiceNow using Flow Designer so that request validation, approvals, procurement tasks, notifications, status updates, and fulfillment tracking require minimal manual intervention.

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.servicenow.com/products/itsm/what-is-it-service-management.html